**Project Task board**

**(1/3/2012)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| * View posts * US-01, US-05, US-11 * Priority: High |  |  |  | * Task: Home page interface. * Person: Tasneem * EH: 10 * SH: 10 * TH: 0 * Task: Retrieve the posts from DB. * Person: Tasneem * EH: 6 * SH: 6 * TH: 0 |
| * User Login * US-04, US-10 * Priority: High | Task: Forget password  Person: Tasneem  EH: 3  SH:0  TH: 3 | * Task: Remember me function * Person: Tasneem * EH: 2 * SH: 0 * TH: 2 |  | * Task: Log in interface * Person: Tasneem * EH: 7 * SH: 5 * TH:0 * Task: Verify login from DB * Person: Tasneem * EH: 7 * SH: 7 * TH: 0 |
| * Sign Up * US-03 * Priority: High |  |  |  | * Task: Sign Up interface * Person: Yasmeen * EH: 5 * SH: 5 * TH: 0 * Task: Validate and add user successfully to DB * Person: Yasmeen * EH: 7 * SH: 7 * TH: 0 |
| * Search for student activity * US-02, US-06, US-12 * Priority: High |  |  |  | * Task: Search interface. * Person: Yasmeen * EH: 7 * SH: 7   TH: 0   * Task: search from DB and retrieve it to user * Person: Yasmeen * EH: 10 * SH: 10 * TH: 0 |
| * Admin Profile * US-14 * Priority: High |  | * Task: Update profile information * Person: Mennah * EH: 10 * SH: 2 * TH: 8 |  | * Task: Profile interface. * Person: Mennah * EH: 5 * SH: 5 * TH: 0 * Task: View profile information. * Person: Mennah * EH: 7 * SH: 7 * TH: 0 |
| * User Profile * US-08 * Priority: High |  | * Task: Update profile information * Person: Maryam * EH: 10 * SH: 2 * TH: 8 |  | * Task: Profile interface. * Person: Maryam * EH: 5 * SH: 5 * TH: 0 * Task: View profile information. * Person: Maryam * EH: 7 * SH: 7 * TH: 0 |
| * Log out * US-18, US-19 * Priority: High |  |  |  | * Task: Log out from the site * Person: Mennah * EH: 2 * SH: 2 * TH: 0 |
| * Publish posts * US-15 * Priority: High |  |  |  | * Task: Write post page interface. * Person: Tasneem * EH: 3 * SH: 3 * TH: 0 * Task: Write post and save it to the DB. * Person: Tasneem * EH: 4 * SH: 4 * TH: 0 |