**Project Taskboard**

**(25/5/2016)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| * Comment on the posts * US-07, US-13 * Priority: High |  | * Task: Update/Delete comment * Person: Tasneem * EH: 10 * SH: 3 * TH: 7 |  | * Task: Add comments to DB * Person: Tasneem * EH: 10 * SH: 10 * TH: 0 * Task: View comments on posts. * Person: Tasneem * EH: 6 * SH: 4 * TH: 0 |
| * Update profile information * US-08. * Priority: Medium |  |  |  | * Task: Update information of admin in DB * Person: Mennah * EH: 10 * SH: 6 * TH: 0 * Task: Update information of user in DB * Person: Maryam * EH: 10 * SH: 6 * TH: 0 |
| * Get notifications * US-09 * Priority: Medium |  |  |  | * Task: View notifications * Person: Tasneem * EH: 5 * SH: 8 * TH: 0 |
| * Follow a post * US-17 * Priority: Low |  |  |  | * Task: Add the post to the list of followed posts in DB * Person: Yasmeen * EH: 5 * SH: 3 * TH: 0 |
| * Delete posts * US-16 * Priority: High | * Task: Update profile information * Person: Mennah * EH: 10 * SH: 3 * TH: 0 |  |  | * Task: Delete posts from DB * Person: Mennah * EH: 10 * SH: 3 * TH: 0 |